## Slide 1
FICTIONAL EXAMPLE DISCUSSION DRAFT 1 / 11
Northline Studio
A clearer route to a quote
Website redesign proposal for Harbor Tools
Prepared by Northline Studio
Harbor Tools
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source client: example-brief.md

## Slide 2
FICTIONAL EXAMPLE DISCUSSION DRAFT 2 / 11
Northline Studio
What buyers need
01
Find equipment specifications and request a quote in one journey.
02
Keep product information close to the quote request.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source client: example-brief.md

## Slide 3
FICTIONAL EXAMPLE DISCUSSION DRAFT 3 / 11
Northline Studio
The proposed approach
01
Proposed: Organize the site around product selection and the quote request.
02
Proposed: Use a reusable product page so the team can maintain the catalog.
Notes: Fictional demonstration. No real customer or commercial results are claimed.

## Slide 4
FICTIONAL EXAMPLE DISCUSSION DRAFT 4 / 11
Northline Studio
The first release
Included
Discovery, page planning and responsive website implementation.
Launch QA and an editing handover.
Outside this scope
Checkout and ERP integration.
Catalog translation and ongoing content production.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source scope: example-brief.md

## Slide 5
FICTIONAL EXAMPLE DISCUSSION DRAFT 5 / 11
Northline Studio
What the team receives
Stage | Deliverable
Plan | Page map
Design | Two representative layouts
Build | Product page and quote form
Handover | Editing instructions
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source scope: example-brief.md

## Slide 6
FICTIONAL EXAMPLE DISCUSSION DRAFT 6 / 11
Northline Studio
Proposed delivery sequence
Week 1
Proposed: Discovery and page planning.
Week 2
Proposed: Design the representative layouts.
Week 3
Proposed: Implement the agreed page types.
Week 4
Proposed: QA and editing handover.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source schedule: example-brief.md

## Slide 7
FICTIONAL EXAMPLE DISCUSSION DRAFT 7 / 11
Northline Studio
What Harbor provides
01
Approved product copy and images.
02
A contact who can review the work.
03
The proposed sequence starts after scope and content approval.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source scope: example-brief.md Source schedule: example-brief.md

## Slide 8
FICTIONAL EXAMPLE DISCUSSION DRAFT 8 / 11
Northline Studio
Acceptance criteria
01
The agreed page types and a working quote request flow.
02
Responsive layout and a documented editing walkthrough.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source accept: example-brief.md

## Slide 9
FICTIONAL EXAMPLE DISCUSSION DRAFT 9 / 11
Northline Studio
Project investment
Deliverable | Fee
Discovery and planning | USD 1,500.00
Design and implementation | USD 5,500.00
QA and handover | USD 1,000.00
Total | USD 8,000.00
Excluding tax. Hosting and third-party licenses are excluded.
Scope approval: USD 4,000.00
Handover: USD 4,000.00
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source quote: example-brief.md

## Slide 10
FICTIONAL EXAMPLE DISCUSSION DRAFT 10 / 11
Northline Studio
Dependencies and cost boundaries
01
Review delays can affect the proposed schedule.
02
Hosting and third-party licenses are outside the quote.
03
No committed start date is included in this proposal.
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source schedule: example-brief.md Source quote: example-brief.md

## Slide 11
FICTIONAL EXAMPLE DISCUSSION DRAFT 11 / 11
Northline Studio
The next decision
Confirm the scope and appoint a content review contact.
Proposed: Agree a start date after the required material is ready.
Harbor Tools
Notes: Fictional demonstration. No real customer or commercial results are claimed. Source accept: example-brief.md